## Slide 1
Starting our
AI journey
A practical plan for [Utility name]
[Presenter / team]
[Date]
Notes: Replace every bracketed field with local information. This presentation is free to adapt and share for planning and training. Retain the aiforutilities.org and sponsor attribution when redistributing the resource. The cover image is illustrative site imagery and does not depict an actual customer workshop. Use slides 3, 4, 8, 15, 17, and 21-22 for a shorter leadership discussion. Read the companion guide before facilitating a full workshop. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 2
Using this template
Facilitator page. Remove this slide before presenting your completed plan.
01 COMPLETE
Replace bracketed prompts with your utility’s evidence and decisions.
02 ADAPT
Keep the slides that support your next decision. Duplicate tables as needed.
03 CHECK
Treat sample figures and thresholds as examples. Use your own baseline.
04 FACILITATE
Use the speaker notes for questions, definitions, and source references.
Notes: Suggested 90-minute workshop: 15 minutes on purpose and the workflow, 20 on selection, 20 on data and controls, 20 on evaluation and value, and 15 on decisions. Invite the workflow owner, a practitioner, the sponsor, IT/cybersecurity, the data owner, and other reviewers appropriate to the task. Assign a scribe and record open questions with owners. All substantive text and tables are editable. Branding is on the slide master. Arial is used for broad PowerPoint compatibility. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 3
The decision in front of us
A concise summary of the proposed first step.
PROPOSED WORKFLOW
[One specific task and the team that owns it]
REQUESTED AUTHORITY
[Pilot scope, time, budget, and access]
EXPECTED BENEFIT
[Measured problem and testable improvement]
NEXT DECISION
[What we will decide, by whom, and when]
Notes: Complete this slide last. Keep the ask bounded: approval for one test is different from approval for a production deployment. Explain what evidence you expect to have at the end, the maximum commitment, and which actions remain excluded. Name the decision owner. If access or procurement approval is still pending, say so explicitly. Companion guide pp. 3, 23-24. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 4
Our operational objective
The AI proposal should support a problem the utility already recognizes.
[The outcome we want to improve]
Current evidence | Target outcome | Accountable owner
[Baseline, period, and source] | [Quality / time / service target] | [Name and role]
[Who experiences the problem] | [How we will measure change] | [Approver and reviewer]
Notes: Use a concrete task and the burden it creates. Distinguish staff effort from elapsed time. A proposal to improve an internal report does not need an unsupported claim about system-wide reliability. If the baseline is unknown, the next authorized step may be a short observation period. Guide pp. 5, 16. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 5
The workflow today
Include approvals, waiting, corrections, and exceptions.
Step | Owner / system | Effort or delay | Problem to solve
1. [Trigger and input] | [Owner / source] | [Minutes / waiting] | [Specific problem]
2. [Prepare or analyze] | [Owner / tool] | [Minutes / waiting] | [Specific problem]
3. [Review and correct] | [Reviewer / record] | [Minutes / waiting] | [Specific problem]
4. [Approve and deliver] | [Approver / recipient] | [Minutes / waiting] | [Specific problem]
AI assistance proposed at step [__]. Manual fallback: [__]. Exception owner: [__].
Notes: Observe several real cases with the people who do the work. Record both the normal path and exceptions. Include time spent preparing inputs and correcting outputs. Ask where an error would first become visible and who has authority to stop or reverse the work. Guide p. 5. H26 pp. 21-22. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 6
Our AI journey
Each stage ends with evidence for the next decision.
Stage | Our deliverable | Checkpoint / date
Understand | [Workflow map and baseline] | [Owner / date]
Choose | [Selected use case and reason] | [Owner / date]
Prepare | [Data, controls, and test plan] | [Owner / date]
Prove | [Results against agreed criteria] | [Owner / date]
Grow | [Service owner and expansion plan] | [Owner / date]
Notes: The stages match aiforutilities.org. The path can return to an earlier stage when data or results change. Explain which stage you are in now and what specifically remains unresolved. The goal is an evidence-based operating decision, including the option to stop. Guide p. 3. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 7
The use-case shortlist
Check hard gates before scoring: approved data, owner, acceptable consequences, and fallback.
Candidate | Value | Data | Verification | Delivery | Total /20
[Workflow A] | [1-5] | [1-5] | [1-5] | [1-5] | [__]
[Workflow B] | [1-5] | [1-5] | [1-5] | [1-5] | [__]
[Workflow C] | [1-5] | [1-5] | [1-5] | [1-5] | [__]
1 = weak evidence or major gaps 3 = credible with gaps 5 = strong evidence and readiness
Notes: Use the same scoring anchors across candidates. Value combines frequency and material benefit. Data concerns permission, availability, and fitness. Verification concerns the ability to judge correctness. Delivery concerns integration and available capacity. Higher is better. Total scores are a discussion aid, not a validated prediction. A score cannot override a failed gate. Record the evidence behind each score. Guide pp. 6, 25. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 8
Our first pilot
A boundary the whole team can explain.
IN SCOPE
[Task, users, inputs, and outputs]
OUT OF SCOPE
[Excluded decisions, actions, and data]
WHY THIS WORKFLOW
[Evidence supporting the choice]
PILOT LIMITS
[Duration, case volume, and spending ceiling]
Notes: Make exclusions as concrete as permitted actions. For example, a draft maintenance summary does not authorize changing maintenance schedules, closing work orders, or controlling equipment. Define who can use the pilot, which case types qualify, and when the trial ends. Record unresolved approvals. Guide pp. 6, 24. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 9
Data readiness
A trusted source, an accountable owner, and a visible treatment of gaps.
Source / fields | Owner / permission | Quality and freshness | Action / due date
[System / fields] | [Owner / approval] | [IDs / gaps / date] | [Action / owner / date]
[Documents / version] | [Owner / access] | [Validity / conflicts] | [Action / owner / date]
[Approved rules] | [Rule owner] | [Version / units] | [Action / owner / date]
Unknown values remain visible. Proposed corrections require [reviewer / process].
Notes: Identify the authoritative source for each critical field and keep source IDs and timestamps. Clarify whether the pilot uses a snapshot or a live connection. Separate observed facts from inferred values. Do not silently replace source records with generated repairs. Test permission boundaries with different roles. Guide pp. 7-8. H25 printed pp. 3, 6-8. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 10
The proposed workflow
Specify the method and the handoff before enabling actions.
Step | System contribution | Human responsibility
Input | [Approved source and trigger] | [Validate access and context]
Assist | [Search / extract / predict / draft] | [Review evidence and exceptions]
Approve | [Present output with sources] | [Accept, correct, or reject]
Record | [Log approved output and version] | [Own the result and follow-up]
Permitted tools: [__]. Actions requiring explicit approval: [__].
Notes: Choose the method that matches the task. Keep exact rules and calculations in tested deterministic functions where appropriate. An agent that can use tools needs explicit permitted actions, targets, approvals, and recovery. Define what happens if evidence is missing or a dependency fails. Guide pp. 9-10. H26 pp. 25-26. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 11
Controls and operational boundaries
The pilot approval covers only the stated scope.
Control | Our rule | Owner / evidence
Access and data use | [Environment, roles, retention] | [Owner / approval record]
Output and action review | [Reviewer and approval point] | [Owner / review procedure]
Excluded operations | [Systems and actions excluded] | [Owner / enforced boundary]
Pause and fallback | [Stop trigger and manual route] | [Owner / tested procedure]
Notes: Review prompt content, embeddings, telemetry, backups, model-provider processing, and support access, not only primary hosting location. Ask the relevant specialists to determine applicable obligations. Planning assistance does not authorize SCADA or safety-critical control. Test attempts to cross permission boundaries and instructions embedded in untrusted source content. Guide pp. 11-12, 19. Further reference: NIST AI 600-1, https://doi.org/10.6028/NIST.AI.600-1. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 12
Ownership and working rhythm
A small team can combine roles, while keeping accountability explicit.
Responsibility | Named person | Required contribution
Sponsor / decision owner | [Name] | [Priority, budget, and gate decision]
Workflow owner | [Name] | [Baseline, review, adoption, and value]
Technical / security owner | [Name] | [Access, integration, and controls]
Data / domain reviewer | [Name] | [Sources, quality, and acceptance]
Production service owner | [Name] | [Monitoring, support, and changes]
Working session: [cadence]. Escalation route: [__]. Decision log: [link].
Notes: Include additional specialists such as privacy, legal, safety, records management, finance, HR, or labor representatives when relevant. A governance forum should resolve a concrete decision with evidence and a date. Document who may pause the system immediately and who may authorize restart. Guide p. 11. H26 pp. 12-14. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 13
Delivery approach and supplier questions
Compare ongoing responsibility as well as the initial demonstration.
Option | Why it could fit | Ongoing responsibility
Buy a managed product | [Fit / evidence / constraints] | [Internal owner + supplier duties]
Build on a platform | [Fit / evidence / constraints] | [Custom logic, integration, support]
Build and host | [Fit / evidence / constraints] | [Infrastructure, security, updates]
Improve existing tools | [Rules / search / process option] | [Process and maintenance owner]
Preferred option: [__]. Evidence still needed: [__]. Exit and export plan: [__].
Notes: Ask about data ownership, training use, retention, subprocessors, processing locations, support, availability, incident handling, change notices, export, and deletion. Test on an approved representative sample rather than relying only on vendor demos. Include integration, evaluation, training, operation, and exit in the comparison. Guide p. 15. H26 pp. 16-17, 20. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 14
Evaluation plan
Set thresholds before testing. Include difficult cases and a separate holdout set.
Measure | Baseline / target | Test and reviewer
Output quality | [Rubric / threshold / denominator] | [Held-out cases / domain reviewer]
Critical failures | [Severity and pause trigger] | [Adverse cases / accountable owner]
Total staff effort | [Minutes per completed case] | [Preparation + review + corrections]
Access and fallback | [Required controls and scenarios] | [Permissions / outage / recovery]
Cost and actual use | [Budget / adoption target] | [Usage records / owner]
Notes: Include incomplete records, contradictory or obsolete sources, unusual cases, restricted users, and failed integrations. Use a consistent rubric and have a second reviewer check a subset. Record counts, denominators, case types, and versions. A small sample without critical failures does not prove zero risk. Re-test after changing models, sources, prompts, permissions, or tools. Guide pp. 13-14, 26. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 15
Our value assumptions
Capacity value estimates the value of time returned. Cash savings need a separate realization plan.
Input | Our assumption | Evidence / owner
Monthly volume / adoption | [__ tasks / __%] | [Baseline period / owner]
Gross saved / added review | [__ min / __ min per task] | [Observed effort / owner]
Loaded hourly cost | [Currency / __ per hour] | [Finance assumption]
Annual / one-time costs | [__ / __] | [Software, setup, support, training]
Annual hours = monthly volume × 12 × adoption × net minutes saved ÷ 60
Notes: Net minutes saved must reflect the whole workflow, including preparation, corrections, exceptions, and review. Add supervision, monitoring, and integration to costs if they are not already included. State currency, tax treatment, and the period. For a phased rollout use monthly adoption instead of assuming a steady full year. Do not double-count staff capacity and contractor savings. Finance should determine accounting treatment. Guide p. 16. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 16
Worked example: a transparent business case
ILLUSTRATIVE ONLY. Replace or remove this slide before presenting your utility’s forecast.
480 hours
Annual staff capacity returned
500 tasks/month × 12 × 60% adoption
× (12 minutes saved − 4 minutes review) ÷ 60
Year-one net capacity value
$28,800 capacity at $60/hour
− $18,000 annual running cost
− $15,000 implementation cost
−$4,200
Notes: Hypothetical figures, with dollars representing one consistent assumed currency. Annual hours: 500*12*0.60*(12-4)/60 = 480. Capacity value: 480*60 = 28,800. Year-one net capacity value: 28,800-18,000-15,000 = -4,200. At 30% adoption: 240 hours, 14,400 capacity value, -18,600 year-one net. At 90%: 720 hours, 43,200 capacity value, 10,200 year-one net. These are not achieved utility results or cash-saving forecasts. Full-year steady adoption and volume are assumed. Guide p. 16. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 17
Our first 90 days
An illustrative sequence. Adjust dates to procurement, access, and review requirements.
Period | Deliverable | Owner / gate
Days 1-15 | [Workflow map and measured baseline] | [Owner / evidence]
Days 16-30 | [Chosen pilot and approved charter] | [Owner / approval]
Days 31-45 | [Sources, controls, and test set] | [Owner / readiness]
Days 46-75 | [Offline test, then limited supported use] | [Owner / acceptance]
Days 76-90 | [Evidence review and operating decision] | [Owner / proceed, revise, stop]
Notes: Do not treat the 90-day schedule as a promise of deployment. If a gate is not met, narrow the scope or change the timeline. In the illustrative guide, days 46-60 cover offline evaluation and days 61-75 cover limited practical use with required review. Plan practitioner time and support explicitly. Guide p. 23. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 18
Adoption and staff support
The plan should make the new workflow usable during a normal working week.
FIRST USER GROUP
[Roles, number of users, and eligible tasks]
TRAINING AND REVIEW
[Practice cases, reviewer time, and approval steps]
FEEDBACK AND SUPPORT
[Channel, response owner, and escalation]
ADOPTION EVIDENCE
[Used / eligible tasks, acceptance, and reasons for non-use]
Notes: Involve practitioners and relevant employee representatives. Explain how the pilot affects work and how later decisions will be made. Practice a typical case, a difficult case, and one the tool should escalate. Measure use at task level, not only logins or training attendance. Protect time to review outputs and report mistakes. Guide pp. 17-18. H26 pp. 17-22. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 19
Risks and unresolved decisions
A useful risk register names the failure, the control, and the person who owns the response.
Risk / consequence | Control and evidence | Owner / due date
[Wrong or unsupported output] | [Source checks / rubric / reviewer] | [Name / date]
[Restricted-data exposure] | [Access tests / limited data scope] | [Name / date]
[Integration or service failure] | [Retry test / manual fallback] | [Name / date]
[Low use or higher review effort] | [Cohort feedback / total-effort test] | [Name / date]
Immediate pause triggers: [__]. Who can pause: [__]. Who can restart: [__].
Notes: These are starter risks, not a complete risk assessment. Add workflow-specific consequences, including safety, customer fairness, records, legal, and operational risks where relevant. Record likelihood and consequence in the utility’s usual risk system. Assign evidence that demonstrates each control, not just an assertion that it exists. Guide pp. 11-14, 19. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 20
Results and the next decision
Complete after the pilot. Keep observed results separate from the original estimate.
Criterion | Target | Observed result | Decision implication
Quality and controls | [Agreed threshold] | [Count / denominator] | [Proceed / fix / stop]
Total staff effort | [Baseline / target] | [Measured effort] | [Benefit / limitation]
Adoption and support | [Expected usage] | [Actual use / burden] | [Readiness / gap]
Costs and value | [Approved estimate] | [Actual / updated] | [Fund / revise / stop]
Evidence packet: [link]. Recommendation: [__]. Remaining conditions: [__].
Notes: Report what actually happened, including errors, exception work, and low usage. Attach source and version records, the test rubric, reviews, cost calculation, and user feedback. A passed pilot supports only the tested scope. Do not generalize to safety-critical control or a new department without review. Guide pp. 20, 26. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 21
Production and expansion readiness
The next stage needs a supported service and a bounded expansion.
Requirement | Evidence / remaining action | Owner
Monitoring and support | [Quality, cost, alerts, response route] | [Name]
Changes and rollback | [Version control, retest, recovery rehearsal] | [Name]
Staff readiness | [Training, review capacity, fallback] | [Name]
Next workflow boundary | [New users / data / actions and review] | [Name]
Service review date: [__]. Expansion decision owner: [__].
Notes: A production owner should be able to operate the service without its original champion. Reuse controls and evaluation assets, but refresh the assessment for new data, users, departments, or action permissions. Document retirement and export procedures as well as growth. Guide pp. 19-20. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 22
Our request and next step
A decision with clear limits and a date.
[Approve / revise / stop]
[The specific scope of the next step]
RESOURCES AND AUTHORITY
[People, budget, access, and conditions]
ACCOUNTABILITY
[Owner, deadline, and next review]
Notes: Read the requested decision aloud. Confirm the approver, conditions, spending limit, allowed actions, and next gate. Assign each unresolved item to an owner and date. Record a decision to revise or stop with the same clarity as a decision to proceed. Guide pp. 24, 26. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 23
Workshop decision log
Appendix. Duplicate this slide for follow-up sessions.
Decision or open question | Owner | Evidence / action | Due date
[Decision / question] | [Name] | [Evidence needed / next action] | [Date]
[Decision / question] | [Name] | [Evidence needed / next action] | [Date]
[Decision / question] | [Name] | [Evidence needed / next action] | [Date]
[Decision / question] | [Name] | [Evidence needed / next action] | [Date]
Notes: Record both decisions and unresolved questions. Capture the reason and supporting evidence in the linked decision record. Review open actions at the next working session. Avoid placing confidential source records directly in a deck that will be shared widely. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.

## Slide 24
Resources and source notes
Free planning resources from aiforutilities.org.
AI at your utility
The companion guide contains 16 lessons, a 90-day plan,
worked examples, and reusable pilot worksheets.
aiforutilities.org/toolkit
Based on Senpilot’s 2025 and 2026 AI x Utilities handbooks.
Planning tools are editorial guidance. Examples are not promised results.
Notes: Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results. H25: AI x Utility Handbook 2025, source file Senpilot - AI for Utilities Handbook - 2025.pdf. Main references: printed pp. 3, 6-10, 13-18. H26: Senpilot Handbook AI x Utilities 2026.pdf, 34 pages. Main references: pp. 12-26, 28-33. Source page references appear in the relevant slide notes and the companion guide. The handbooks primarily describe electric utilities. Senpilot sponsors the educational initiative. No endorsement by a regulator or other institution is implied. Public reference: NIST, Generative Artificial Intelligence Profile (NIST AI 600-1), July 2024, https://doi.org/10.6028/NIST.AI.600-1. Cover imagery is from the site’s generated illustrative utility scenes, documented in docs/image-prompts.md. Companion: AI at your utility (aiforutilities.org), September 2026. Sources: Senpilot, AI x Utility Handbook 2025 (H25, printed page numbers); Senpilot, AI x Utilities: Practical lessons from utilities around the world, 2026 (H26, PDF page numbers). Handbooks are vendor-authored. Worksheets and numerical examples are editorial, not measured results.